**Sprint 3 Plan – CMPS 115**

Heading

**Document Name:** Sprint 3 Plan

**Product name:** My Fitness Program Distributor

**Team name:** Fitness Team

**Sprint Completion date:** 7/23/19

**Revision:** 3

**Revision date:** 7/16/19

Goal

Complete workout customization page (High-Level Goal 1), workout details page (High-Level Goal 2), workout overview page (High-Level Goal 3), and Exercise How-To page (High-Level Goal 4).

Task Listing (Organized by User Story)

**User Story 1:** (X Hours)

“As a user, I want to see the details of programs or routines so that I can understand them easily.”

* Task 1(): Modify detail page to contain more condensed data
* Task 2(): Manage parser so that the server can update

**User Story 2:** (X Hours)

**“**As an experienced fitness user, I want to design my own customized program since the provided programs do not align with my goals.”

* Task 1(): Implement “add more exercises/days/cycles” feature in customization page
* Task 2(): Send results to server

**User Story 3:**

“As a user, I want to export my workout program to my email so that I don’t need to re-visit the website and search for my program again while I exit the browser.”

* Task 1(): Design email export format
* Task 2(): Implement email export format
* Task 3(): Implement export-to-email feature

**User Story 4:**

“As a lifter, I want an instruction about how to do an exercise so that I can perform it correctly.”

* Task 1(): Design UX for How-To page
* Task 2(): Implement UX for How-To page
* Task 3(): Provide exercise description and media

Team Roles

Duc Nguyen: Developer/Product owner

Tarun Sivakumar: Developer/Scrum Master

Dongpyeong Seo: Developer

Cameron Rabiyan: Developer

Tunglin Lee: Developer

Matthew Stone: Developer

Initial Task Assignment

**Dongpyeong:** User Story 2 – Task 1

**Duc:** User Story 4 – Task 1

**Cameron:** User Story 1 – Task 1

**Matt:** User Story 3 – Task 2

**Tunglin:** User Story 2 – Task 1

**Tarun:** US1 – Task 1

Initial Burnup Chart

Initial Scrum Board

Scrum Times