## Slide 1: The Fitness Program Distributor 7/2/2019
The Fitness Program Distributor
Team members:
Duc Nguyen, Tunglin Lee, Dongpyeong Seo, Tarun Sivakumar, Matthew Stone, Cameron Rabiyan
(Product Owner): Duc Nguyen
(Initial Scrum Master) Tunglin Lee
Company or organization logo

## Slide 2: [The Fitness Program Distributor]
Brief outline of problem/opportunity
  For people who are busy and don’t have the time to come up with a workout program of their own
  Users can choose a pre-written workout program.
  The workout program of their choice would then be emailed to them.

## Slide 3: [The Fitness Program Distributor]
High level goal(s)
Users are able to efficiently choose a workout program they want.
Users are able to efficiently create their customized workout program.
Email Workout Programs to Users
Users are able to upload personalized workout programs they’ve designed
Users are able to feedback/reviews for any provided workout program.
Users can create an account with the website

## Slide 4: Sprint 1
  User Stories :
  As a powerlifter, I want to see programs only related with power-lifting so that I do not have to check the entire result page for a workout program.
  - As someone who has never worked out before, I want to know the level of difficulty of any workout programs so that I know if it is within my range of capabilities.
  - As a user, I want a specific routine so that I do not have to commit to an entire workout program
  Spikes:
  Learn basics of front-end UI development
    HTML, CSS, JS, …
  Learn basics of backend development
    Web frameworks (like Flask in Python)
    Database
  Learning different kinds of fitness workout programs.

## Slide 5: Sprint 1
  Infrastructure tasks (acquiring tools, setting up environment)
  Version Control - GitHub
  Communication tool - Slack
  Web framework - Python Flask
  Database - MySQL
  Dev tools - PyCharm, VScode

## Slide 6: Sprint 2
  User Stories:
  As an experienced fitness user, I want to design my own customized program since the provided programs do not align with my goals.
  As an user, I want to export my workout program to my email so that I don’t need to re-visit the website and search for my program again when I exit the browser.
  Spikes:
  - Study email API and try to apply it in back-end
  - Study browser-side JS for the complicated logics in front-end
  More understanding of object oriented / Data Structure of JavaScript
  More understanding of design the webpage by CSS, HTML
  Infrastructure tasks:
  - Advanced front-end libraries (jQuery, bootstrap, …)

## Slide 7: Sprint 3
  User Stories:
- As an user, I want to upload the workout program I designed for others to use because I have gotten great result from it.
- As an user, I want to give feedback to workout programs that are provided so that other users can see reviews before committing to a workout program.
- As a user designing a personal workout program, I want some recommendations/guidelines that I can refer to while I am designing my workout program so I know I am efficient.
Spikes:
  Study how to upload the file
  Study how to make a comment in website
  Infrastructure tasks:
  API of uploading files
  API of making comment in website

## Slide 8: Architecture
Diagram of the project

## Slide 9: Challenges/Risks
[Challenge/Risk 1]
Organizing the database of workout program is not easy.
Why?
We are not experts of designing every workout programs, nor certified fitness trainers.
Need to design what attributes should contain in Database

## Slide 10: Challenges/Risks
[Challenge/Risk 2]
Have an user-friendly UI
Why?
Not too many experiences with front-end programming

## Slide 11: Challenges/Risks
[Challenge/Risk 3]
Connect the Front-end , server and Database together.
Why?
- No experience of doing the connection before

## Slide 12: Technologies
[Technology 1] e.g. programming language(s)
HTML
CSS
JavaScript
Java / Python
Object oriented design
Data Structure
MySQL
Node .js

## Slide 13: Technologies
[Technology 2] e.g. web framework
Django
jQuery

## Slide 14: Technologies
[Technology 3] e.g. development environment
Sublime
PyCharm
MySQL

## Slide 15: Minimum Viable Product
Users can choose pre-written workout programs
Users can design their own workout programs
The workout programs will be exported to their email
By the time of the release, our product should be able to export some kind of workout program (prewritten or user designed) to the customer via email.